|  |  |
| --- | --- |
| Activity | Date |
| Select sensor | 9/18/23 |
| Bill of Material | 9/25/23 |
| Make roadmap | 10/2/23 |
| Purchasing | 10/30/23 |
| Case | 11/5/23 |
| Solder, Laser cutting | 11/6/23 |
| PCB Assembly and testing | 11/8/23 |
| Coding | 11/15/23 |
| Troubleshooting | 11/22/23 |